# RapidCover 2-Person Work Split With Map Integration

Based on RapidCover_Analysis_Roadmap.docx

# Overview

The roadmap says RapidCover should become more trustworthy, explainable, zone-aware, and production-safe. The missing map integration should be treated as part of the trust layer, not only as a visual feature.

Best split: Person 1 owns backend truth and APIs. Person 2 owns frontend experience and map UI. This keeps merge conflicts low because Person 1 mostly works in backend/ and Person 2 mostly works in frontend/.

# Person 1: Backend, Data, Trust Logic

Person 1 owns the systems that decide and explain things. Workload share: around 50%.

Main ownership:

? backend/app/api/claims.py

? backend/app/api/zones.py

? backend/app/api/policies.py

? backend/app/api/admin_panel.py

? backend/app/services/claims_processor.py

? backend/app/services/premium.py

? backend/app/services/premium_service.py

? backend/app/services/fraud_service.py

? backend/app/models/*

? backend/app/schemas/*

? backend tests

## 1. Claim Explanation API

Build a partner-facing endpoint: GET /api/v1/claims/{claim_id}/explanation

It should return claim status, trigger source, zone match, payout formula, fraud decision, and plain-language reasons explaining why the claim was paid, pending, or rejected.

Why to do this: the roadmap says the biggest weakness is black-box payout logic. This endpoint turns every claim into something the rider, judge, or admin can understand.

How it works: reuse data already stored in Claim.validation_data, TriggerEvent, fraud score, payout metadata, source metadata, and policy data. Do not invent frontend-only explanations.

## 2. Why Not Triggered / Basis-Risk Evidence

Add an endpoint: GET /api/v1/zones/{zone_id}/trigger-evidence

It should explain recent non-trigger cases by comparing measured signals against payout thresholds.

Why to do this: users complain when they feel loss happened but payout did not. This makes basis risk visible.

How it works: compare weather, AQI, and trigger signals against configured thresholds and persist the exact source snapshot used at decision time.

## 3. Payout Proof Ledger API

Add an endpoint: GET /api/v1/zones/{zone_id}/payout-ledger

Return anonymized proof such as recent trigger events, affected partners, median payout time, total paid, last successful payout time, and miss-rate disclosure.

Why to do this: the roadmap says the market gap is not only better triggers; it is making auto-payout believable.

How it works: aggregate TriggerEvent, Claim, Policy, and Partner rows. Never expose personal data.

## 4. Unify Premium Pricing

The roadmap found split-brain pricing: the live path uses premium.py while the richer ML-backed path exists in premium_service.py. Person 1 should make purchase and renewal use one pricing service.

Why to do this: if purchase, renewal, admin, and ML show different premiums, trust breaks.

How it works: one service calculates premium, emits an audit breakdown, and explicitly reports pricing_mode such as trained_ml or fallback_rule_based.

## 5. Map Data API

This is the missing map integration backend part. Add or extend: GET /api/v1/zones/map

The response should include zone id, code, name, city, risk score, density band, suspension state, dark-store latitude/longitude, polygon, active trigger, and ledger summary.

Why to do this: map integration should show operational truth: zones, risk, triggers, density, payouts, and source health.

How it works: frontend renders this response. Backend owns all calculations so the map is not a fake visual.

## 6. Backend Tests

Add focused tests for claim explanation, payout ledger aggregation, trigger evidence, map endpoint shape, unified premium fallback mode, and no personal data leakage from the ledger.

# Person 2: Frontend, Partner UX, Map Integration

Person 2 owns what the user and admin see and understand. Workload share: around 50%.

Main ownership:

? frontend/src/pages/Claims.jsx

? frontend/src/pages/Policy.jsx

? frontend/src/pages/Dashboard.jsx

? frontend/src/pages/Register.jsx

? frontend/src/components/ProofCard.jsx

? frontend/src/components/admin/ZoneMapPanel.jsx

? frontend/src/components/admin/LiveDataPanel.jsx

? frontend/src/services/api.js

? frontend tests

## 1. Partner Why This Claim UI

Update Claims.jsx and ProofCard to show why a claim was paid, pending, or rejected. Include trigger source, zone match, payout formula, fraud review result, payment status, and transaction proof.

Why to do this: this directly answers the roadmap trust and explainability gap.

How it works: call GET /claims/{claim_id}/explanation and render the explanation inside each claim card in readable language.

## 2. Why Not Triggered UI

Add a dashboard or claims section that explains when no payout was triggered, for example: Rain reached 22mm/hr. Your plan triggers at 30mm/hr. Source: OpenWeatherMap.

Why to do this: this reduces disputes. Users need to know the system checked and why it did not pay.

How it works: use GET /zones/{zone_id}/trigger-evidence and show threshold comparisons plus source health.

## 3. Payout Proof Ledger UI

Add a purchase-time trust panel showing recent payouts in the user zone, median payout time, total paid this week or month, miss-rate disclosure, and last successful payout.

Why to do this: before buying, the user needs proof that this is not just a promise.

How it works: Policy.jsx calls GET /zones/{zone_id}/payout-ledger and renders a compact trust panel near plan cards.

## 4. Map Integration

Current admin map is an SVG schematic in frontend/src/components/admin/ZoneMapPanel.jsx. For real map integration, replace or enhance it with a proper map.

Recommended library: leaflet and react-leaflet.

The map should show zone polygons, dark-store markers, active trigger markers, risk color layer, density band filter, suspended zone styling, click-to-open zone detail, payout ledger summary, and source health.

Why to do this: map integration supports granular zone risk, fairness, proof, and admin visibility. It is not decoration.

How it works: backend sends zones/map. Frontend renders polygons and markers. Clicking a zone loads ledger and trigger evidence.

## 5. Visible Degraded Mode

Add banners in partner-facing pages when live data, source health, model mode, payment confirmation, or auth restoration is degraded.

Why to do this: the roadmap says users punish silent failure harder than ugly UI.

How it works: use backend flags like source_mode, pricing_mode, model_mode, and last_success_at. Display them only when degraded, fallback, stale, or failed.

## 6. Frontend Tests

Test that claim explanations render, ledger renders, degraded-source banners appear, map renders zones from API response, map click opens zone detail, and empty/error states do not break layout.

# Shared Contract First

Before coding separately, both people should agree on these API contracts:

? GET /claims/{claim_id}/explanation

? GET /zones/{zone_id}/trigger-evidence

? GET /zones/{zone_id}/payout-ledger

? GET /zones/map

? Premium quote response includes pricing_mode and audit_breakdown

# Merge Conflict Rules

? Person 1 does not edit frontend except API contract notes.

? Person 2 does not edit backend except for an agreed response-name fix.

? Only Person 2 edits frontend/src/services/api.js.

? Only Person 1 edits backend schemas, models, and migrations.

? If both need a shared constant, put it in the backend response instead of duplicating frontend logic.

? Both should avoid formatting entire files.

? Commit by feature area, not huge mixed commits.

# Suggested Order

1. Person 1 defines backend schemas and mock/stub responses.

2. Person 2 builds UI against those response shapes.

3. Person 1 connects real database and service logic.

4. Person 2 replaces loading/mock states with real API calls.

5. Both test end-to-end: buy policy, trigger event, claim generated, explanation visible, map shows affected zone.

6. Final polish: degraded states, empty states, proof text, and tests.

# Final Deliverables

Person 1 deliverables: Claim explanation API, trigger evidence API, payout proof ledger API, unified premium engine, map data API, and backend tests.

Person 2 deliverables: Claim explanation UI, why-not-triggered UI, purchase-time payout proof UI, real map integration, degraded-state banners, and frontend tests.

This split is balanced because Person 1 handles logic-heavy backend work while Person 2 handles UI-heavy map, claims, policy, and trust presentation work. It also keeps merge conflicts low because their file ownership barely overlaps.